## Slide 1
Lecture 7: Systems Life Cycle
Neelima Satyam
IIIT, Hyderabad

## Slide 2: System Life cycle
Throughout the system lifecycle, another systems engineering role is to achieve the optimum fit, balance, and compromise for the system.
And all the while, don’t forget your goal is to provide the customer with a system that satisfies his stated need.

## Slide 3: Systems Engineers Perform a Balancing Act
To determine fit
  Emphasize the whole, understand the pieces
  Systematic, structured approach through applying quantitative, measurable terms
To achieve balance
  Cost/risk/schedule against function/performance
  Strive for reasonable expectations
To select the best compromise
  Optimized system design is not necessarily technically superior
  Design complexity versus development simplicity

## Slide 4: The Systems Engineering Approach Seeks to Manage Multidisciplinary Factors
Fit
Balance
Compromise
Performance
Cost and Schedule
Function
System requirements
Performance specs
Human need
Complexity
New technology
Top-down plan
Conservative design
Continuous evolution
Minimal interfacing
Process characterization
Avoid complexity
Low level decisions
Specialized manufacturing
Flexible manufacturing
Strict process control
Manage complexity
Process revolution
Tight integration
Product stability
Risk of overdesign
Bottom-up implementation
Existing technology
Simplicity
Affordability
Strict acceptance criteria
Environmental imperatives
Form
Systems Architecting, Rechtin, Eberhardt, Prentice-Hall, Inc., 1991.

## Slide 5
The system life cycle serves structurally as the foundation for system development. Human-made systems are conceptualized, planned, organized, scheduled, estimated, procured, deployed, operated and supported, and disposed of using this structure.

## Slide 6
The System Definition Phase
The System Definition Phase begins with recognition by the User that a new system or upgrade to an existing system, product, or service is required to satisfy an operational need. The operational need may be derived from: 1) mission opportunities, 2) threats, or 3) projected system capability and performance “gaps” or deficiencies.

## Slide 7
The System Procurement Phase
The System Procurement Phase consists of those activities required to procure the new system or
upgrades to the existing system. These activities include:
1. Qualifying capable system, product, or service vendors.
2. Soliciting proposals from qualified vendor.
3. Selecting a preferred vendor.
4. Contracting with the vendor to develop the system, product, or service.
The selected vendor becomes the System Developer or Services Provider.

## Slide 8
The System Development Phase
The System Development Phase consists of those activities required to translate the contract system specifications into a physical system solution.
1. System Engineering Design
2. Component Procurement and Development
3. System Integration, Test, and Evaluation (SITE)
4. Authenticate System Baselines
5. Operational Test and Evaluation (OT&E).

## Slide 9
The System Production Phase
The System Production Phase consists of those activities required to produce small to large quantities of the system. The initial production typically consists of a Low-Rate Initial Production (LRIP) to verify and validate that:
1. Production documentation and manufacturing processes are mature.
2. Latent defects such as design errors, design flaws, or poor workmanship are eliminated.
When the production process has been verified and validated based on field tests of system production samples, large-scale production, if applicable, may be initiated. Since the system and production engineering designs have already been verified, each production system is:
1. Inspected.
2. Verified against key System Performance Specification requirements.
3. Deployed to the User’s designated field site(s) for implementation (i.e., operations and support).

## Slide 10
More systematic way of development
Better control of System Development incl. management of risk, changes, configuration
Traceability at all levels
Operational & supportability aspects
  Effectiveness Analysis
  Risk management
  Operational - Maintainability, Availability, Safety etc
Ensures FINAL PRODUCT Fully Meets All User Requirements

## Slide 11: Emphasis in SE
  More complete definition of needs
    Complete definition of needs facilitates verification of system performance
    Minimize surprises at later stages
  Life cycle engineering approach
    Initial approach was Design cycle
    Later with Design for Manufacture (DFM) approach Manufacturing cycle also included
    Present thinking is to consider three life cycles i.e. Design, Manufacturing and Supportability concurrently
      Leading to Concurrent Engineering (CE)

## Slide 12
Life-cycle engineering approach
Manufacturing Configuration Design
Manufacturing Operations
Product support and maintenance
Product support configuration design and development
Development phase
Utilization phase
Product use Phase out and Disposal
Conceptual & Preliminary Design
Detail Design & Development
Production and/or Construction
NEED
Design
Manufacture
Deployment

## Slide 13: Product life cycle
Identification of need
Research Input
Conceptual design
Preliminary Design
Detailed Design & Development
Utilization & Support
Phase-out and Disposal
Production/Construction
System concept
Subsystem design
Component design
Development phasing

## Slide 14: The Waterfall Process Model
Requirements
Analysis
Specifications
Design
Implementation
Test
Maintenance
Feedback
Easy/cheap to make changes
Hard/expensive to make changes

## Slide 15
The “V” Life-Cycle Model

## Slide 16: Systems Engineering process
Basic steps
Define system objectives (user’s needs)
Establish performance requirements (requirements analysis)
Establish functionality (functional analysis)
Evolve design and operation concepts (design synthesis)
Select a baseline (thro’ trade-off studies)
Verify the baseline meets requirements
Iterate the process through lower level trades (decomposition)

## Slide 17
Concept studies
Requirements analysis
Design Synthesis
Functional analysis
System Analysis & Control
Prelim. Design
Detailed Design
System studies
INPUT
OUTPUT

## Slide 18
Development phasing
System Engineering process
Life cycle approach
System Engineering Management
This interaction shows how to apply SE process to develop systems in life cycle approach
Conceptual design
Preliminary design
Detailed design & Development
Requirement analysis
Functional analysis
Design Synthesis
System analysis and control
Development
Production
Deployment
Operation
Support
Training
Verification
Disposal

## Slide 19
Development phasing
System Engineering process
Life cycle approach
SE Management
Integrated approach
System Engineering Management
Lifecycle planning
Baselines
Functional baseline
Allocated baseline (‘Design to’ specs.)
Product baseline (‘Build to’ specs.)
Drawing inputs from all the life cycle activities for various development phases
Integrated team from Systems engineering and discipline specialists

## Slide 20
SE process overview

## Slide 21
SE process mapped to Life cycle

## Slide 22: Class Quiz (3)
Draw the Entity relationship diagram representing the logical and physical entities for any one of the following cases
  Hostel Mess
  Student Attendance system
You are tasked with Engineering a large System and have been asked to plan out the systems life cycle. List and explain all the phases/stages in the following system –
  Introduction of metro rail transport in Hyderabad
  Ensuring uninterrupted 24hrs water supply to a large city
  Time: 20 mins